Project Scope Statement **- Swastika**

1.1 Project Objectives

* Creating a cloud based LMS for students and educators.
* Allowing user authentication, course creation, video uploading, quizzes, and progress tracking.
* Ensuring the system is responsive, secure, and scalable.

1.2 Project Deliverables

* Providing requirements specification document.
* Designing wireframes and UI Designs.
* Giving a functional prototype of the LMS.
* Building portals for admin, instructor, and student.
* Having documentation and user manuals.
* Doing final test of LMS deployment on a cloud server.

1.3 In-Scope Items

* Giving access control based on user registration and role based.
* To be able to upload course and management content.
* Supporting quiz track and assessment tools.
* Building discussion forums and messaging systems.
* To check course progress by reporting and analytics.

1.4 Out-of-Scope Items

* Developing mobile applications.
* Allowing third-party integrations through zoom, google drive.
* Payment gateways for monetization.

1.5 Assumptions and Constraints

Assumptions:

* Expecting that each team member will spend equal amounts of time and effort.
* Ensuring that technology stack is pre-approved and available.
* Agile methods will be used for all development.

Constraints:

* Limited project duration of 12 weeks
* Fixed budget and scarce resources
* Different schedules and timing of team members.